🎥

VIDEO CONFERENCING APP

Implementation Checklist & Feature Audit

Google Meet / Zoom Clone — Production Grade

Stack: FastAPI + LiveKit + React + PostgreSQL + Redis

# How to Use This Document

This document is your single source of truth for tracking what is and is not built in your video conferencing product. Work through each section sequentially — every table row represents one discrete task or feature that can be independently verified and checked off.

Priority Guide:

Critical → Must ship before any users can use the product

High → Required for a production-ready, competitive product

Medium → Important but can follow in a fast-follow release

Status options you can fill in: Not Started  |  In Progress  |  Done  |  Blocked  |  Skipped

# 1. Infrastructure & DevOps

## 1.1 — Server Setup

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Provision a Linux VPS (min 4 CPU, 8GB RAM, 100Mbps uplink) DigitalOcean, AWS EC2, or Hetzner recommended | Critical | [ Not Started ] |
| ☐ | Install Docker and Docker Compose on the server | Critical | [ Not Started ] |
| ☐ | Configure DNS — point domain and subdomains (app, api, livekit) | Critical | [ Not Started ] |
| ☐ | Install and configure Nginx as reverse proxy with SSL (Let's Encrypt) | Critical | [ Not Started ] |
| ☐ | Set up a TURN server (Coturn) for NAT traversal Without TURN, users behind strict firewalls cannot connect | Critical | [ Not Started ] |
| ☐ | Set up STUN server (use Google free STUN or self-host) | High | [ Not Started ] |
| ☐ | Configure firewall — open ports: 443, 80, 3478 (TURN), 5349, 7880-7882 (LiveKit) | Critical | [ Not Started ] |
| ☐ | Set up environment variable management (.env, secrets manager) | High | [ Not Started ] |
| ☐ | Configure auto-restart for all services (systemd or Docker restart policies) | High | [ Not Started ] |

## 1.2 — CI/CD Pipeline

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Set up GitHub Actions (or GitLab CI) pipeline | High | [ Not Started ] |
| ☐ | Automated tests run on every pull request | High | [ Not Started ] |
| ☐ | Automated deploy to staging on merge to main | High | [ Not Started ] |
| ☐ | Production deploy with manual approval gate | High | [ Not Started ] |
| ☐ | Docker images built and pushed to container registry on deploy | High | [ Not Started ] |
| ☐ | Database migrations run automatically on deploy | High | [ Not Started ] |
| ☐ | Rollback mechanism in place | High | [ Not Started ] |

## 1.3 — Monitoring & Alerting

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Application error tracking — Sentry (free tier is fine) | High | [ Not Started ] |
| ☐ | Server metrics — CPU, RAM, disk, network (Grafana + Prometheus or Datadog) | High | [ Not Started ] |
| ☐ | Uptime monitoring with alerts (Better Uptime or UptimeRobot) | High | [ Not Started ] |
| ☐ | LiveKit server health monitoring | High | [ Not Started ] |
| ☐ | Log aggregation (Loki + Grafana or Papertrail) | Medium | [ Not Started ] |
| ☐ | Alert channels configured — Slack/email for critical failures | High | [ Not Started ] |
| ☐ | Database slow query monitoring | Medium | [ Not Started ] |

# 2. Backend — FastAPI

## 2.1 — Project Setup & Structure

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | FastAPI project scaffolded with proper folder structure Recommended: /routers /models /schemas /services /db /core | Critical | [ Not Started ] |
| ☐ | PostgreSQL database connected via SQLAlchemy (async) | Critical | [ Not Started ] |
| ☐ | Redis connected (for presence, pub/sub, caching) | Critical | [ Not Started ] |
| ☐ | Alembic set up for database migrations | Critical | [ Not Started ] |
| ☐ | Pydantic v2 schemas defined for all request/response models | Critical | [ Not Started ] |
| ☐ | CORS configured — frontend domain whitelisted | Critical | [ Not Started ] |
| ☐ | Background task queue set up — Celery + Redis or ARQ | High | [ Not Started ] |
| ☐ | API versioning in place — /api/v1/... | High | [ Not Started ] |
| ☐ | Rate limiting middleware configured | High | [ Not Started ] |
| ☐ | Request logging middleware | Medium | [ Not Started ] |

## 2.2 — Authentication & Authorization

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | User registration endpoint (email + password) | Critical | [ Not Started ] |
| ☐ | Email verification flow | High | [ Not Started ] |
| ☐ | Login endpoint returning JWT access + refresh tokens | Critical | [ Not Started ] |
| ☐ | Google OAuth login (essential for a Meet-like product) | Critical | [ Not Started ] |
| ☐ | Token refresh endpoint | Critical | [ Not Started ] |
| ☐ | Logout and token revocation | High | [ Not Started ] |
| ☐ | Password reset via email | High | [ Not Started ] |
| ☐ | Role-based access control — Host, Co-host, Participant, Viewer | Critical | [ Not Started ] |
| ☐ | Guest access — join with display name, no account needed | High | [ Not Started ] |
| ☐ | JWT middleware validates token on every protected route | Critical | [ Not Started ] |
| ☐ | Permissions check before every sensitive action (mute, remove user) Never trust the client — always verify permissions server-side | Critical | [ Not Started ] |

## 2.3 — Room Management

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Create room endpoint — returns unique room ID + invite link | Critical | [ Not Started ] |
| ☐ | Instant room creation (one-click, no scheduling) | Critical | [ Not Started ] |
| ☐ | Scheduled / persistent rooms with recurring links | High | [ Not Started ] |
| ☐ | Room settings: password protection, waiting room toggle, max participants | High | [ Not Started ] |
| ☐ | Join room endpoint — validates password if set, returns LiveKit token | Critical | [ Not Started ] |
| ☐ | Generate LiveKit access token server-side — never on client Token encodes room name, user identity, and permissions | Critical | [ Not Started ] |
| ☐ | List user's upcoming and recent rooms | High | [ Not Started ] |
| ☐ | Delete / end room endpoint (removes from LiveKit too) | High | [ Not Started ] |
| ☐ | Room metadata endpoint (participant count, status, host info) | High | [ Not Started ] |
| ☐ | Room expiry — auto-end rooms with no participants after timeout | Medium | [ Not Started ] |

## 2.4 — Real-time Chat & Signaling

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | WebSocket endpoint for in-room chat (/ws/room/{room_id}/chat) | Critical | [ Not Started ] |
| ☐ | Chat message persistence to database | High | [ Not Started ] |
| ☐ | Chat history endpoint — fetch last N messages on join | High | [ Not Started ] |
| ☐ | Host control events over WebSocket — mute-all, remove participant | Critical | [ Not Started ] |
| ☐ | Participant events — hand raise, reactions, name changes | High | [ Not Started ] |
| ☐ | Waiting room WebSocket — notify host of pending participants | High | [ Not Started ] |
| ☐ | Redis pub/sub used to broadcast events across multiple backend instances Required if you run more than one backend pod | High | [ Not Started ] |
| ☐ | WebSocket connection cleanup on disconnect | Critical | [ Not Started ] |

## 2.5 — Recording & Storage

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | S3 bucket (or Cloudflare R2) configured for recording storage | High | [ Not Started ] |
| ☐ | LiveKit Egress integration for room recording | High | [ Not Started ] |
| ☐ | Start/stop recording endpoint — host only | High | [ Not Started ] |
| ☐ | Recording stored as MP4 to S3 on completion | High | [ Not Started ] |
| ☐ | Recording metadata saved to database (room_id, duration, file URL) | High | [ Not Started ] |
| ☐ | Pre-signed URL generation for recording playback (never expose raw S3 URL) | High | [ Not Started ] |
| ☐ | Recording deletion endpoint | Medium | [ Not Started ] |
| ☐ | Webhook from LiveKit Egress to update recording status | High | [ Not Started ] |

# 3. LiveKit — Media Server

## 3.1 — LiveKit Server Setup

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | LiveKit server deployed via Docker on your VPS OR use LiveKit Cloud for fully managed option | Critical | [ Not Started ] |
| ☐ | livekit.yaml config: Redis integration, TURN credentials, API keys | Critical | [ Not Started ] |
| ☐ | TLS termination configured (Nginx proxies to LiveKit on port 7880) | Critical | [ Not Started ] |
| ☐ | TURN credentials in LiveKit config match your Coturn setup | Critical | [ Not Started ] |
| ☐ | LiveKit webhook configured to POST events to your FastAPI backend | High | [ Not Started ] |
| ☐ | LiveKit health endpoint responding — /rtc/validate | Critical | [ Not Started ] |
| ☐ | LiveKit API keys stored securely — never committed to git | Critical | [ Not Started ] |
| ☐ | Load tested with 5-10 concurrent rooms before launch | High | [ Not Started ] |

## 3.2 — LiveKit Features Enabled

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Simulcast enabled — participants send 3 resolution tiers automatically Allows low-bandwidth users to receive lower quality stream | Critical | [ Not Started ] |
| ☐ | Dynacast configured — server stops forwarding streams not visible on screen | High | [ Not Started ] |
| ☐ | Adaptive stream enabled on client — auto-adjusts quality per participant tile | High | [ Not Started ] |
| ☐ | Screen sharing track type configured and tested (screenshare + audio) | Critical | [ Not Started ] |
| ☐ | Noise cancellation — LiveKit's built-in Krisp integration enabled | High | [ Not Started ] |
| ☐ | Virtual background (blur/image) — LiveKit Processor enabled | Medium | [ Not Started ] |
| ☐ | E2EE (End-to-End Encryption) — optional, enabled for premium rooms | Medium | [ Not Started ] |
| ☐ | LiveKit Egress configured for composite recording | High | [ Not Started ] |
| ☐ | LiveKit Ingress configured for RTMP streaming in (optional) | Medium | [ Not Started ] |
| ☐ | Max participants per room set in LiveKit config | High | [ Not Started ] |

# 4. Frontend — React + TypeScript

## 4.1 — Project Setup

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | React + TypeScript + Vite project scaffolded | Critical | [ Not Started ] |
| ☐ | LiveKit React SDK installed — @livekit/components-react | Critical | [ Not Started ] |
| ☐ | LiveKit client-js installed — livekit-client | Critical | [ Not Started ] |
| ☐ | Routing set up — React Router or Next.js | Critical | [ Not Started ] |
| ☐ | State management — Zustand or Redux Toolkit | High | [ Not Started ] |
| ☐ | API client configured with auth token injection (Axios or React Query) | Critical | [ Not Started ] |
| ☐ | WebSocket client for chat and real-time events | Critical | [ Not Started ] |
| ☐ | Environment variables configured — VITE_API_URL, VITE_LIVEKIT_URL | Critical | [ Not Started ] |
| ☐ | Error boundary components around video room | High | [ Not Started ] |
| ☐ | Mobile-responsive layout (CSS Grid / Flexbox) | High | [ Not Started ] |

## 4.2 — Authentication UI

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Login page — email/password + Google OAuth button | Critical | [ Not Started ] |
| ☐ | Register page with email verification prompt | Critical | [ Not Started ] |
| ☐ | Forgot / reset password flow | High | [ Not Started ] |
| ☐ | Guest join page — enter display name, no account needed | High | [ Not Started ] |
| ☐ | Auth token stored securely (httpOnly cookie or memory, NOT localStorage) | Critical | [ Not Started ] |
| ☐ | Auto token refresh on 401 responses | Critical | [ Not Started ] |
| ☐ | Redirect to login when unauthenticated, redirect back after login | High | [ Not Started ] |

## 4.3 — Dashboard & Room Creation

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Home dashboard — upcoming meetings, recent rooms, quick-join | High | [ Not Started ] |
| ☐ | "New Meeting" button — creates instant room and copies invite link | Critical | [ Not Started ] |
| ☐ | Schedule meeting modal — title, date/time, password option | High | [ Not Started ] |
| ☐ | Join meeting via link or room code input | Critical | [ Not Started ] |
| ☐ | Upcoming meetings list with join, copy link, delete actions | High | [ Not Started ] |
| ☐ | Past meetings list with recording playback if available | Medium | [ Not Started ] |
| ☐ | User profile page — name, avatar, notification settings | Medium | [ Not Started ] |

## 4.4 — Pre-Join / Lobby Screen

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Camera preview before entering room | Critical | [ Not Started ] |
| ☐ | Microphone level indicator / test | Critical | [ Not Started ] |
| ☐ | Device selector — choose camera, microphone, speaker | Critical | [ Not Started ] |
| ☐ | Toggle camera and mic off before joining | Critical | [ Not Started ] |
| ☐ | Display name confirmation field | Critical | [ Not Started ] |
| ☐ | Waiting room screen — "Waiting for host to let you in" | High | [ Not Started ] |
| ☐ | Password entry if room is password-protected | High | [ Not Started ] |
| ☐ | Browser compatibility check — warn if WebRTC not supported | High | [ Not Started ] |
| ☐ | Permission prompts handled gracefully — camera/mic denied error states | Critical | [ Not Started ] |

## 4.5 — In-Room Video Grid

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Dynamic video grid — adjusts layout based on participant count 1 person: full screen ¦ 2: side-by-side ¦ 3-4: 2x2 ¦ 5+: paginated grid | Critical | [ Not Started ] |
| ☐ | Active speaker detection — highlight/enlarge the person speaking | High | [ Not Started ] |
| ☐ | Participant name label on each video tile | Critical | [ Not Started ] |
| ☐ | Muted indicator visible on each tile when mic is off | Critical | [ Not Started ] |
| ☐ | Camera-off state — show avatar/initials placeholder | Critical | [ Not Started ] |
| ☐ | Pin/spotlight a participant — their video takes primary large view | High | [ Not Started ] |
| ☐ | Grid pagination for large calls — show N per page, navigate pages | High | [ Not Started ] |
| ☐ | Self-view tile — user sees their own video | Critical | [ Not Started ] |
| ☐ | Connection quality indicator per tile (good / poor / reconnecting) | High | [ Not Started ] |
| ☐ | Video tile works on mobile browsers (iOS Safari tested) | Critical | [ Not Started ] |

## 4.6 — In-Room Controls (Toolbar)

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Mute / unmute own microphone | Critical | [ Not Started ] |
| ☐ | Camera on / off toggle | Critical | [ Not Started ] |
| ☐ | Screen share start / stop — with optional audio capture | Critical | [ Not Started ] |
| ☐ | Leave meeting button (with confirm dialog) | Critical | [ Not Started ] |
| ☐ | End meeting for all button (host only) | Critical | [ Not Started ] |
| ☐ | Chat panel toggle button with unread message badge | High | [ Not Started ] |
| ☐ | Participants panel toggle (list of everyone in room) | High | [ Not Started ] |
| ☐ | Raise hand / lower hand toggle | High | [ Not Started ] |
| ☐ | Emoji reactions (thumbs up, clap, etc.) — ephemeral display | Medium | [ Not Started ] |
| ☐ | More options menu — noise cancellation, virtual background, settings | High | [ Not Started ] |
| ☐ | Start / stop recording button (host only) with recording indicator | High | [ Not Started ] |
| ☐ | Fullscreen toggle | Medium | [ Not Started ] |
| ☐ | Keyboard shortcuts — M to mute, V to toggle camera, S to share screen | Medium | [ Not Started ] |

## 4.7 — Participants Panel

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | List all participants with avatar, name, audio/video status | Critical | [ Not Started ] |
| ☐ | Raised hand indicator — sorted to top of list | High | [ Not Started ] |
| ☐ | Host controls per participant — mute, ask to unmute, remove, make co-host | Critical | [ Not Started ] |
| ☐ | Mute all participants button (host only) | High | [ Not Started ] |
| ☐ | Invite link copy button inside participants panel | High | [ Not Started ] |
| ☐ | Waiting room queue — approve / deny pending participants (host only) | High | [ Not Started ] |
| ☐ | Role labels — Host / Co-host / Participant badges | High | [ Not Started ] |

## 4.8 — Chat Panel

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Real-time message display via WebSocket | Critical | [ Not Started ] |
| ☐ | Message input with send on Enter, newline on Shift+Enter | Critical | [ Not Started ] |
| ☐ | Timestamps and sender name on each message | Critical | [ Not Started ] |
| ☐ | Chat history loaded on join (last 50 messages) | High | [ Not Started ] |
| ☐ | Unread message count badge on chat button | High | [ Not Started ] |
| ☐ | Auto-scroll to bottom on new message | High | [ Not Started ] |
| ☐ | File / image sharing in chat | Medium | [ Not Started ] |
| ☐ | Emoji picker | Medium | [ Not Started ] |
| ☐ | Host can disable chat for all participants | High | [ Not Started ] |

# 5. Media Quality & Performance

## 5.1 — Audio/Video Quality

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | getUserMedia called with HD constraints — 1280x720 minimum | Critical | [ Not Started ] |
| ☐ | Echo cancellation enabled in getUserMedia constraints | Critical | [ Not Started ] |
| ☐ | Noise suppression enabled in getUserMedia constraints | Critical | [ Not Started ] |
| ☐ | Auto gain control enabled | High | [ Not Started ] |
| ☐ | Simulcast layers configured — high (1080p), medium (360p), low (180p) | Critical | [ Not Started ] |
| ☐ | Bitrate limits configured per track type in LiveKit | High | [ Not Started ] |
| ☐ | Screen share uses high resolution / framerate preset | High | [ Not Started ] |
| ☐ | Camera constraints tested on mobile — front/back camera switching | High | [ Not Started ] |

## 5.2 — Network Resilience

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | TURN server tested — confirm it works for users behind corporate firewalls | Critical | [ Not Started ] |
| ☐ | LiveKit reconnect logic — auto-reconnects on brief network drops | Critical | [ Not Started ] |
| ☐ | Reconnecting state shown in UI — "Reconnecting..." overlay per tile | High | [ Not Started ] |
| ☐ | Graceful degradation on packet loss — video reduces quality before freezing | High | [ Not Started ] |
| ☐ | Tested on simulated poor network — Chrome DevTools Network Throttling Test at 500kbps (slow 3G) — minimum acceptable quality must still work | High | [ Not Started ] |
| ☐ | Bandwidth estimation working — LiveKit logs show adaptive bitrate changes | High | [ Not Started ] |

## 5.3 — Performance

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Frontend bundle size < 500KB gzipped (use code splitting) | High | [ Not Started ] |
| ☐ | Video tiles use CSS will-change and GPU compositing | High | [ Not Started ] |
| ☐ | Participants beyond visible viewport are not rendered (virtual list) | High | [ Not Started ] |
| ☐ | Dynacast enabled — server pauses streams for off-screen tiles | Critical | [ Not Started ] |
| ☐ | Memory leak check — join/leave room 5 times, check browser memory usage | High | [ Not Started ] |
| ☐ | CPU usage < 50% on a mid-range laptop with 6 participants | High | [ Not Started ] |
| ☐ | Time to first video < 3 seconds on broadband | High | [ Not Started ] |
| ☐ | LiveKit server CPU < 70% with 50 concurrent participants | High | [ Not Started ] |

# 6. Security

## 6.1 — API Security

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | All endpoints require authentication except: join-as-guest, health check | Critical | [ Not Started ] |
| ☐ | LiveKit tokens are short-lived (30 min TTL) and room-scoped | Critical | [ Not Started ] |
| ☐ | LiveKit API key/secret NEVER sent to client — token generated server-side only | Critical | [ Not Started ] |
| ☐ | Input validation on all endpoints via Pydantic — no raw SQL, no eval() | Critical | [ Not Started ] |
| ☐ | SQL injection prevented — use ORM, never string-concatenated queries | Critical | [ Not Started ] |
| ☐ | HTTPS enforced everywhere — HTTP redirects to HTTPS | Critical | [ Not Started ] |
| ☐ | CORS whitelist is specific — not wildcard (*) in production | Critical | [ Not Started ] |
| ☐ | Rate limiting on auth endpoints — login, register, token refresh | Critical | [ Not Started ] |
| ☐ | Passwords hashed with bcrypt (cost factor ≥ 12) | Critical | [ Not Started ] |
| ☐ | Security headers set — X-Frame-Options, CSP, HSTS | High | [ Not Started ] |
| ☐ | Dependencies scanned for CVEs — pip-audit and npm audit in CI | High | [ Not Started ] |

## 6.2 — Room Security

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Room IDs are unguessable — use UUID v4, not sequential integers | Critical | [ Not Started ] |
| ☐ | Waiting room enabled by default — host approves each join | High | [ Not Started ] |
| ☐ | Host can lock room — no new participants after lock | High | [ Not Started ] |
| ☐ | Removed participants cannot rejoin the same session | High | [ Not Started ] |
| ☐ | Recording consent shown to all participants when recording starts | High | [ Not Started ] |
| ☐ | Screen share — browser shows native OS permission prompt (no bypass) | High | [ Not Started ] |
| ☐ | Chat messages sanitized before rendering — no XSS via chat | Critical | [ Not Started ] |

# 7. Testing

## 7.1 — Unit & Integration Tests

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | FastAPI route tests — auth, room create, token generation Use pytest + httpx AsyncClient | High | [ Not Started ] |
| ☐ | Database model tests — CRUD operations for rooms and users | High | [ Not Started ] |
| ☐ | LiveKit token generation tested — assert correct room/identity claims | Critical | [ Not Started ] |
| ☐ | WebSocket handler tests — chat message broadcast, disconnect cleanup | High | [ Not Started ] |
| ☐ | Frontend unit tests — control button states, layout switching | High | [ Not Started ] |
| ☐ | React component tests with mock LiveKit provider | High | [ Not Started ] |

## 7.2 — End-to-End & Browser Tests

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Join room flow tested — login, create room, share link, second user joins | Critical | [ Not Started ] |
| ☐ | Host controls tested — mute user, remove user, end meeting | Critical | [ Not Started ] |
| ☐ | Screen sharing tested end-to-end | High | [ Not Started ] |
| ☐ | Recording tested — start, stop, file appears in S3 | High | [ Not Started ] |
| ☐ | Tested on Chrome (Windows + Mac), Firefox, Safari (iOS) | Critical | [ Not Started ] |
| ☐ | Tested on mobile — iPhone Safari, Android Chrome | Critical | [ Not Started ] |
| ☐ | Multi-participant load test — 5 users in one room, all video streams working | Critical | [ Not Started ] |
| ☐ | Network drop test — disconnect wifi, reconnect, video resumes | High | [ Not Started ] |

# 8. Launch Readiness Checklist

Complete ALL Critical items below before going live.

This section is your final go/no-go gate before real users join your platform.

|  | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | TURN server verified working with a user behind a mobile hotspot | Critical | [ Not Started ] |
| ☐ | SSL certificate valid and auto-renewing (Let's Encrypt) | Critical | [ Not Started ] |
| ☐ | All environment variables set on production server (no dev defaults) | Critical | [ Not Started ] |
| ☐ | Database backed up and backup schedule in place | Critical | [ Not Started ] |
| ☐ | LiveKit server load tested at your expected peak capacity | Critical | [ Not Started ] |
| ☐ | Error tracking (Sentry) confirmed receiving events in production | Critical | [ Not Started ] |
| ☐ | Legal pages in place — Privacy Policy, Terms of Service, Cookie Policy | High | [ Not Started ] |
| ☐ | Feedback / bug report mechanism for users | High | [ Not Started ] |
| ☐ | Incident response plan — who to call, how to rollback | High | [ Not Started ] |
| ☐ | Runbook written for common ops tasks — restart services, scale up | High | [ Not Started ] |

# Quick Reference — Key Integrations

| Service / Tool | Purpose |
| --- | --- |
| LiveKit Server | SFU — routes all video/audio between participants |
| Coturn (self-hosted) | TURN server — relays media for users behind firewalls |
| FastAPI + python-livekit | Backend — auth, room mgmt, token generation |
| PostgreSQL | Persistent data — users, rooms, recordings, chat history |
| Redis | Presence, pub/sub for WebSocket broadcast, session cache |
| AWS S3 / Cloudflare R2 | Recording storage and static asset hosting |
| Sentry | Error tracking for both frontend and backend |
| Let's Encrypt + Nginx | TLS termination and reverse proxy |

Generated by Claude · Anthropic · For internal development use only